# LeadsBookROI | Current Engineering Baseline

Transition snapshot  •  As reported and verified through October 29, 2026

Purpose: an attachable point-in-time engineering reference for the next LeadsBook Project chat. This snapshot does not replace current repository evidence or authorize operations.

# 1. Repository and Git state

WSL repository: ~/projects/leadsbook/assessment-platform

Replit repository: /home/runner/workspace

Branch: work/sf2-5a-schema

Local WSL HEAD: 19d0a135ca4e63934d6e5be8ce110cf71cba9f8d

GitHub / Replit HEAD: 0ed0c30401f9ef372c19fdd01581ec6efca9ead7

Git difference: One local-only validation-documentation commit ahead of GitHub/Replit; WSL tree and index clean at last check.

# 2. Completed milestones

•  G7 Replit Development restoration formally accepted and closed at commit 45686afcd82e8867bf34df8f11b2ee227459e57d.

•  SF2-5a identity schema: Development migration 0027 completed and accepted; five platform identity tables established. Do not rerun it.

•  SF2-5b Increment 1 implementation committed at 0ed0c30401f9ef372c19fdd01581ec6efca9ead7.

•  Increment 1 Replit validation: 107/107 focused database-free tests passed, TypeScript typecheck passed, API build passed.

•  Post-validation Replit Git status clean; lockfile and installed dependency fingerprints unchanged.

•  Security test plan §5.7 updated and locally committed at 19d0a135ca4e63934d6e5be8ce110cf71cba9f8d.

# 3. SF2-5b Increment 1 behavior

OIDC adapter accepts a provider-neutral consumption hook. A validated sealed transaction and conforming transaction ID must be consumed before code exchange. Consumed permits exchange; already_consumed maps to HTTP 401; hook/storage failure or missing hook maps to HTTP 503. Test consumers were in-memory; persistent database enforcement is not yet wired.

# 4. Immediate next target: SF2-5b Increment 2

•  Inspect current SaaS Foundation contracts §42.1.5–§42.1.6, implementation code, existing schema and test plan before authorizing writes.

•  Implement database-backed single-use transaction consumption and wire the hook in application composition.

•  Implement governed User/AuthIdentity provisioning and session creation according to accepted transaction boundaries.

•  Verify trust-proxy configuration before issuing the first session cookie.

•  Separate routine coding/unit tests from database-connected Development tests; replay, rollback, concurrency and logging evidence require their own authorization.

•  No new migration is expected because the five identity tables exist in Development, but verify the schema before relying on that assumption.

# 5. Remaining SF2/SF3 dependencies

SF2 still needs URL-encoded request scoping, persistent session resolution/revocation, sign-out with Origin check, session read, default returnTo, OpenAPI/generated client, admin bootstrap, and live Auth0 verification. SF3 Client membership and isolation implementation follows applicable SF2 validation and entry contracts. Stage 10 CP4–CP7 persistent workflows depend on these foundations.

# 6. Restrictions and working method

•  Production migration BLOCKED; publishing FROZEN; PP-1 and PP-2 remain OPEN.

•  G1 item 4 and other retained limitations remain disclosed; G7 restoration itself is closed.

•  Do not infer authorization for database writes, migration, Docker, Production, publishing or a Git push.

•  One owner-typed command at a time for sensitive actions; read-only preflight before uncertain changes; no unnecessary governance reinvention.

•  Verify current Git SHA and repository source before implementation; snapshot may become stale.

# 7. Authoritative references

•  docs/roi-saas-security-test-plan.md §5.7 (validated Increment 1 entry).

•  Accepted SaaS Foundation architecture (especially SF2/SF3 contracts and §42.1.5–§42.1.6).

•  Notion 6.16 Business Use-Case Register and 6.17 Master Capability Inventory: living product guidance, not automatic feature authorization.

•  Current code, accepted repo contracts and verified evidence govern technical implementation.